UNIVERZLK.COM Digital Innovation & Web Design Agency ¦ Sri Lanka WEBSITE DEVELOPMENT QUOTATION

Quotation Details

| Quotation No. | QT-UNIVZLK-14 |
| --- | --- |
| Date Issued |  |
| Valid Until | 30 DAYS FROM DATE ISSUED |
| Project Type | Professional Website Design & Development |
| Prepared By | Univerzlk.com — Digital Innovation & Web Design Agency |

Client Information

| Client / Business Name |  |
| --- | --- |
| Contact Person |  |
| Phone / WhatsApp |  |
| Email Address |  |
| Business Address |  |

Pricing Breakdown

| ITEM | DESCRIPTION | AMOUNT |
| --- | --- | --- |
| Domain Registration | 1-Year Domain Registration (.lk or .com) | Included |
| Web Hosting | 1-Year Business Hosting Setup | Included |
| Domain & Hosting Package | Combined domain + 1-year hosting | Rs. 10,000 |
| Website Development | Custom website design & development | Rs. 25,000 |
| Year 1 Support & Maintenance | Minor updates, content edits & bug fixes — full year | FREE |
| TOTAL PROJECT COST |  | Rs. 35,000 |

Payment Schedule

| # | MILESTONE | WHEN DUE | AMOUNT |
| --- | --- | --- | --- |
| 1 | Down Payment — 25% | Before project work begins | Rs. 8,750 |
| 2 | Balance Payment — 75% | After deployment / site goes live | Rs. 26,250 |
| TOTAL |  |  | Rs. 35,000 |

Year 2 Onwards: Domain must be renewed annually (client's responsibility). Continued support & maintenance available at Rs. 7,500 per year.

Bank Details = 0008206837

Bank of Ceylon

Yatiyantota Branch (477)

MR K S K SAMARASINGHE

Project Timeline

| PHASE | ACTIVITY | DURATION |
| --- | --- | --- |
| Kick-off | Project start, content collection & wireframe planning | Day 1 – 3 |
| Development | Full website design & development | Day 4 – 14 |
| Client Review | Site shared with client for feedback (Clients have 5 days to fully review) | Day 15 - 19 |
| Revisions | Corrections based on client review comments | Day 20– 26 |
| Client Review | Site shared with client for feedback & approval (2 Days) | Day 27 -28 |
| Deployment | Final testing, launch & go-live | Day 29 – 35 |
| Maximum Project Duration |  | 35 Days |

Package Inclusions

| INCLUDED IN THIS PACKAGE | NOT INCLUDED (Available as Add-ons) |
| --- | --- |
| - Custom website design & development - Domain registration — 1 year - Web hosting setup — 1 year - Mobile responsive design - Basic SEO setup - Contact form integration - Social media links - Up to 5 pages - SSL certificate - 1-year free support & minor updates | - E-commerce / online store features - Custom logo design - Professional photography or videography - Copywriting / content writing services - Social media management - New pages added after project launch - Email marketing integration - Major redesign after deployment |

Terms & Notes

1.  This quotation is valid for 30 days from the date of issue.

2.  Project work commences only after receipt of the 25% down payment (Rs. 8,750).

3.  Client must provide all content (photos, text, logos, documents) within 3 days of project

start. Delays may extend the timeline.

4.  A review version will be delivered at end of Week 2. Client must provide consolidated

feedback within 5 business days.

5.  Domain renewal after Year 1 is the client's responsibility. Failure to renew will result in

website downtime.

6.  Ongoing support after Year 1 is optional at Rs. 7,500/year. This covers minor updates —

not new pages or redesigns.

7.  The down payment is non-refundable if the client cancels after project commencement.

8. Once the project scope is finalized, any subsequent modifications or add-ons requested

by the client will be subject to additional costs and a revised delivery schedule

9. Domain must be renewed annually (client's responsibility). Continued support &

maintenance available at Rs. 7,500 per year.

Acceptance

By signing below, the client confirms acceptance of this quotation and authorises Univerzlk.com to commence work upon receipt of the down payment. This signed quotation shall form part of the Client Service Agreement.

| Authorized Signature — Univerzlk.com |  | Client Signature |
| --- | --- | --- |
| Name: _______________________ |  | Name: _______________________ |
| Title: ________________________ |  | Title: ________________________ |
| Date: ________________________ |  | Date: ________________________ |

Thank you for choosing Univerzlk.com. We look forward to building something great together.